**Chef Mobile App**

API's for all the working flow of app

**Milestone-III**

**Delivery date:**

**Admin**

* List All Products **Product Management (10 Hours)**
* Product Vendor Name Product
* Location Product
* Product details (title, description, photo, price...etc.) Product
* Comments for this product **Comment management (5 Hours)**
* Product Reviews & Ratings **Review and Rating (5 Hours)**
* List single Product based on product id Product
* Product Vendor Name Product
* Location Product
* Product details (title, description, photo, price...etc.) Product
* Comments for this product Comments
* Product Reviews & Ratings Review and Rating
* Order History **Order management (10 Hours)**
* List My Orders with details of each product Order
* Date of order Order
* Order Id Order
* Order Status Order
* Order Delivery Address Order
* Order Summary Write Review for Ordered Products only
* Write Comments Comments
* Add New Product Product
* List Favorite Products **Favorite Products (5 Hours)**
* Cart (Add/Edit/Delete) **Cart (10 Hours)**
* Checkout **Not Sure I don’t have any idea about checkout Process Aprox(25 Hours)**
* Search Based on vendor name, product name, location Users: Product
* Add New User **User Management (5 Hours)**
* Edit User Profile **User**
* Add/Edit/Delete Address **User Address Management (5 Hours)**
* Change Password **User**
* Change Email Country. **User**

**Aprox 80 Hours include checkout process.**